ASEZA Project — Weekly Progress Report

Reporting Period: Week of 2–9 June 2026

Prepared by: Muhammad

Project: ASEZA KPI Data Submission Portal (Frontend)

# 1. Executive Summary

Frontend development for the ASEZA portal is ongoing. Core modules (Login, Home, My Requests, New Request) are in place, but several planned enhancements are still in progress and not yet completed. This week's focus is on the new request flow, form controls, data mapping, export, navigation/validation, and user onboarding.

Overall frontend status: ~75–80% complete (core journey functional; enhancements below pending).

# 2. Work Items — Status

| # | Work Item | Status | Notes |
| --- | --- | --- | --- |
| 1 | New Request Flow — Review & Confirm Step | In Progress — Not Done | Final review step, read-only summary, edit sections, confirmation checkbox |
| 2 | New Form Controls | In Progress — Not Done | 10 control types — see Section 3 |
| 3 | DOCX Export Enhancement | In Progress — Not Done | RAW_TABLE AR/EN support, improved field spacing |
| 4 | Stepper Navigation & Validation | In Progress — Not Done | Per-page validation, review-step gating, post-submit flow |
| 5 | User Guide + Interactive Tour | In Progress — Not Done | Bilingual guide + Joyride tour across app routes |
| 6 | Rework All Data Mapping for Fields | In Progress — Not Done | Submit, read, validation, and export mapping alignment |

# 3. Form Controls (New / Enhanced)

Dynamic form controls used across New Request, Review, My Requests detail, and DOCX export:

| Control Key | Component | Purpose | Status |
| --- | --- | --- | --- |
| TEXT | InputField | Text input fields | In use — mapping/validation rework pending |
| NUMBER | InputField | Numeric input fields | In use — mapping/validation rework pending |
| PERCENTAGE | PercentageField | Percentage values with formatting | In use — mapping/validation rework pending |
| DATEPICKER | Date | Date selection (ISO format) | In use — mapping/validation rework pending |
| DROPDOWN | DropDown | Single-select lookup fields | In use — mapping/validation rework pending |
| MULTISELECT | MultiSelect | Multi-select lookup fields | In use — mapping/validation rework pending |
| TABLE | TableGrid | Dynamic row-based data tables | In use — mapping/validation rework pending |
| RAW_TABLE | RawTable | Fixed grid tables with row labels & label columns | New/Enhanced — AR/EN export & mapping still pending |
| LABEL | Label | Display-only labels (incl. RAW_TABLE row labels) | In use — mapping rework pending |
| CALCULATED_FIELD | CalculatedField | Auto-calculated fields from inputs | In use — validation & mapping rework pending |

Total controls: 10 control types across 11 UI components.

# 4. Detailed Progress by Area

## 4.1 New Request Flow — Review & Confirm Step

Status: In Progress — Not Done

### Planned scope

- Add final Review & Confirm step at end of stepper

- Show read-only summary of all entered data, grouped by section/page

- Edit button per section to jump back to that step

- Run full-form validation before entering review step

- Show missing/invalid required fields on review screen

- Confirmation checkbox: "I confirm that the information is correct"

- Disable submit until checkbox is checked and all validations pass

- Move API submission to execute only from Review step

- AR/EN translations for all new strings

### Remaining work

Implementation, QA across all control types, post-submit navigation fix, UAT.

## 4.2 DOCX Export Enhancement

Status: In Progress — Not Done

### Planned scope

- RAW_TABLE bilingual export (row labels rowLabelEn / rowLabelAr, LABEL columns)

- Locale-aware dropdown and date formatting in exported tables

- Increased vertical spacing between fields, sections, and table blocks

- Align export output with on-screen UI for AR and EN

### Remaining work

Complete RAW_TABLE handling, spacing tuning, cross-locale testing.

## 4.3 Stepper Navigation & Validation Logic

Status: In Progress — Not Done

### Planned scope

- Per-page validation on intermediate steps (validate current page only)

- Full-form validation gate before entering Review step

- validateAllFormFields utility for all control types (TABLE, RAW_TABLE, CALCULATED_FIELD, etc.)

- Form value persistence across steps (shouldUnregister: false)

- Reliable post-submit flow (success dialog → navigate to My Requests)

- Fix navigation freeze after submit (URL changes but view does not update)

### Remaining work

Post-submit navigation bug, AnimatePresence/route unmount behavior, end-to-end testing.

## 4.4 User Guide + Interactive Tour

Status: In Progress — Not Done

### Planned scope

- Bilingual User Guide page (login, home, requests, new request, review step)

- Interactive Joyride tour across routes (/home, /my-requests, /new-request, etc.)

- Tour copy updated for Review & Confirm submission flow

- Lightbulb icon in navbar to launch tour anytime

### Remaining work

Tour steps for review step, final copy review, AR/EN parity check.

## 4.5 Rework All Data Mapping for Fields

Status: In Progress — Not Done

Data mapping must be consistent across submit, read, validation, and export:

| Layer | File / Area | Purpose | Status |
| --- | --- | --- | --- |
| Submit mapping | formDataMapper.ts | Form values → API fieldValues on create | Rework pending |
| Read mapping | fieldValueToFormField.ts | API submission details → FormField for display | Rework pending |
| Validation paths | validateAllFormFields.ts | RHF paths per control type | Rework pending |
| Export mapping | exportToDocx.ts | Submission data → DOCX tables/fields | Rework pending |

### Remaining work

Unify mapping rules for TABLE, RAW_TABLE, CALCULATED_FIELD, DROPDOWN, MULTISELECT, and DATEPICKER across all layers; ensure AR/EN labels and values match API contract.