ASEZA Project — Weekly Progress Report

Reporting Period: Week of 14–25 June 2026

Prepared by: Muhammad

Project: ASEZA KPI Data Submission Portal (Frontend)

# 1. Executive Summary

This week focused on completing the new request experience and supporting features. The submission flow now includes review before submit, stronger validation, new form controls, DOCX export, a bilingual user guide with interactive tour, dynamic request info, and dark theme support.

Overall frontend status: ~85–90% complete. Core journey is ready for UAT.

# 2. Completed This Week

- New form controls — Added RAW_TABLE (fixed grid with row labels) and CALCULATED_FIELD (auto-calculated values). All 10 control types are now in use.

- User guide — Bilingual guide page covering login, home, requests, and new request. Interactive Joyride tour available from the navbar lightbulb icon.

- Review before submission — Final Review & Confirm step with read-only summary, edit per section, validation summary, and confirmation checkbox before submit.

- Dynamic Request Information — Sidebar now shows live form name, directorate, and reporting period from the signed-in user profile (AR/EN).

- New validation rules — Per-page validation on stepper navigation, full-form validation before review, and support for all control types including TABLE, RAW_TABLE, and CALCULATED_FIELD.

# 3. Form Controls

| Control | Component | Status |
| --- | --- | --- |
| TEXT / NUMBER | InputField | Done |
| PERCENTAGE | PercentageField | Done |
| DATEPICKER | Date | Done |
| DROPDOWN | DropDown | Done |
| MULTISELECT | MultiSelect | InProgress |
| TABLE | TableGrid | InProgress |
| RAW_TABLE | RawTable | InProgress |
| LABEL | Label | Done |
| CALCULATED_FIELD | CalculatedField | InProgress |

# 4. Plan for Next Week

- Tourism updates (keywords, controls, number of pages, split it multi forms, validation rules etc)

- Dark theme — Light/dark mode toggle with persisted preference. Theme tokens updated for surfaces, text, and components across the app.

- Export request — Export any submission to DOCX from My Requests, with AR/EN labels, RTL support, and RAW_TABLE handling.

- Data mapping — Aligned submit, read, validation, and export mapping for complex field types.

- Stepper improvements — Form values persist across steps; success dialog navigates to My Requests after submit.

- Arabic typography — Cairo font family added for better Arabic text rendering.

- Fix any issues found during testing (navigation, export edge cases)

- Final copy review for AR/EN strings

- Production deployment preparation

# 5. Summary

Major frontend milestones for the submission portal are now complete. Users can fill dynamic forms with new controls, review data before submitting, export requests as DOCX, follow a guided tour, and switch between light and dark themes. Remaining work is mainly testing, polish, and release readiness.

Prepared by: Muhammad

Date: 14 June 2026